08/12/2022-Team Meeting 10:00 am

Present: Eliot , Dan, Lucas, Hu (“remote”)

Meeting Goals:

* To begin with first sprint
* Implement bulma css framework
* Create the skeleton for the splash page so that we can individually clone and work on pages.
* Upload the class diagrams that Eliot made to teams

Today we had to meet on a thursday because of scheduling issues. Hu was unable to attend today but this is reasonable as we couldn’t meet on our regular schedule.

We discussed last week doing react for visual elements of the application, however we have decided due to deadlines that we will not yet implement it and begin work on a high-fidelity prototype.

The plan is to get the initial stuff started so that we can be at a point where in our own time, we can contribute to the project without needing the help or discussion of others. We will use our communication channel through whatsapp during this stage to co-ordinate.

UPDATE:

We have created a skeleton for the nav bar using Bulma , we also got all the branches set up, individually did some work and have pushed into our personal branches.

Dan is learning to merge what we have.

HU has also been supporting the meeting from home.